I N F OTAC T I N T E R N S H I P — P R O J E C T P R O G R E S S R E P O R T

# Threat Intelligence Platform (TIP) — Week 1 & 2 Progress

Project: Finance & Banking — Advanced TIP	GitHub: Infotact-group-01 / Month-01

Total Commits: 16 (Week 1: 6 · Week 2: 10)	Date: May 2026

WEEK 1	OSINT Ingestion & Database Design	6 commits

Week 1 was all about building the backbone of the platform from scratch. The goal was to get real threat data flowing in from public OSINT feeds and store it cleanly in a MongoDB database. I started by setting up the Python environment, figuring out which feeds to use, and then writing the ingestion and deduplication logic step by step.

WHAT WAS BUILT

- TASK	DETAIL / RESULT

| ✓ | Python environment setup | Python 3.12 + pip + Docker Desktop configured. Dependencies listed in requirements.txt |
| --- | --- | --- |
| ✓ | OSINT Feed integration (3+ feeds) | Connected to EmergingThreats, FeodoTracker, URLhaus, and a local TestFeed — configured via feeds.json |
| ✓ | Data normalisation & validation | Built src/models.py using Pydantic for strict type validation across four indicator types: ip , domain , url , hash |
| ✓ | Feed parser & IOC classifier | Wrote src/fetch_feeds.py — automatically classifies each line from a feed as IP / domain / URL / hash using regex patterns |
| ✓ | MongoDB setup & deduplication | Configured src/db.py with a unique compound index on (indicator, source) — running the pipeline twice never creates duplicate entries |
| ✓ | Full ingestion pipeline | Assembled in src/ingest.py — single command runs the entire fetch → validate → store workflow |
| ✓ | Database schema documented | Full schema written up in SCHEMA.md |

WEEK 2

Risk Scoring, Live APIs & SIEM Integration

10 commits

In Week 2, I upgraded the platform significantly. I added a proper risk scoring engine so

every indicator gets a danger score from 0 to 100. I also plugged in two live API feeds (AbuseIPDB and AlienVault OTX) that pull real-time threat data. The biggest addition was integrating the ELK Stack (Elasticsearch + Kibana) — now all the data is not just stored in MongoDB, it's also indexed in Elasticsearch and fully visible through Kibana as a live SIEM dashboard.

WHAT WAS BUILT

- TASK

DETAIL / RESULT

TECH STACK USED

Python 3.12

Pydantic

Requests

MongoDB

pymongo

python-dotenv

Docker Desktop

COMMITS THIS WEEK

c97629f Initial commit — project repository created May 20 699828d Update README.md — added project overview May 20

e470446 WEEKLY UPDATE — week 1 learning summaries pushed May 20 2f49d07 Day-2 update — networking & security notes added May 20

e7af157 README file update — schema and feed documentation May 21

7e51424

feat: initial project structure setup — src/ folder, models.py ,

ingest.py

db.py ,

✅ Week 1 Result: Successfully ingested 13,312 threat indicators from 4 OSINT sources into

MongoDB with zero duplicates. The ingestion pipeline runs end-to-end with a single command: python -m src.ingest

| ✓ | Risk Scoring Engine | Implemented calculate_risk() in src/models.py — formula: confidence + (tags × 5) + source_weight, capped at 100. AbuseIPDB +20, VirusTotal +15, AlienVault +10 |
| --- | --- | --- |

- TASK	DETAIL / RESULT

|  | AbuseIPDB Live API Feed | Added in fetch_feeds.py — fetches 500 high-confidence malicious IPs per run, with country codes and abuse category tags |
| --- | --- | --- |
|  | AlienVault OTX Live API Feed | Added in fetch_feeds.py — pulls real threat pulses from OTX including IPs, domains, URLs, and file hashes with campaign names |
|  | Elasticsearch Setup (SIEM) | Configured in src/es_client.py — Elasticsearch 8.16.0 running via Docker on port 9200 with correct index mappings for all indicator fields |
|  | Kibana Dashboard | Running on localhost:5601 via docker-compose.yml — analysts can search, filter, and visualise all threat indicators in real time |
|  | Dual-Write Pipeline | Upgraded src/ingest.py — every indicator now gets written to both MongoDB and Elasticsearch in a single run |
|  | Demo Dataset | Created data/demo_dataset.json — 54 hand-crafted realistic indicators spanning 6 real-world attack campaigns (LockBit, APT29, Emotet, QakBot) |
|  | Automated Tests (42 passing) | Test suite in tests/ — covers feed parsing, risk scoring, MongoDB operations, and Elasticsearch client logic. All 42 tests pass with pytest tests/ -v |

TECH STACK ADDED THIS WEEK

Elasticsearch 8.16.0

Kibana

Docker Compose

AbuseIPDB API

AlienVault OTX API

pytest (42 tests)

COMMITS THIS WEEK

45ae3e5 project done (week 1,2) — core pipeline complete

0d674ad project done — finalized Week 2 scripts

15c57a6 Merge branch 'main' — synced remote changes

0c92056 feat: add threat data collection script — AbuseIPDB & OTX feeds

56ae6e1 Week 02 Complete — threat_fetcher, parser, logger, enricher, filter engines built

ae6e4fd test dataset for project-01 — 54 realistic demo indicators added

961eea7 readme changes for week 2 and setup guide

d731d42 Update README.md — Week 2 deliverables documented

fa0ec5e Implemented dynamic threat scoring engine — calculate_risk() formula

4f8018d

Merge pull request #1 from feat-week2-development branch — Week 2 merged to

main

✅ Week 2 Result: 13,312 indicators indexed in Elasticsearch with 0 failures. Every threat

now has a risk score (0–100). Live APIs (AbuseIPDB + OTX) pull real data every run. Full SIEM dashboard visible at localhost:5601 . 42 automated tests — all passing.

📎 Reference Links

Repository

github.com/Infotact-group-01/Month-01

Project Folder	Month-01/PROJECT-01/

Source Code	PROJECT-01/src/ — all Python modules

Schema Docs	PROJECT-01/SCHEMA.md

Project Guide	PROJECT-01/PROJECT_GUIDE.md

Tests

PROJECT-01/tests/ — 42 automated tests (Week 1&2)

All Commits

github.com/Infotact-group-01/Month-01/commits/main

Note on repo structure: The project files are inside Month-01/PROJECT-01/ . The root of the repo

has learning session notes and overviews — the actual working source code, tests, and configurations are all inside the PROJECT-01/ folder.

Infotact Internship · Month 01 · Finance & Banking TIP Project	Generated: May 27, 2026